Digifix — Authentication Module Report

Prepared for: Digifix

Project: Digifix Car Parts Marketplace Platform

Module: Authentication & Account Security

Report Date: 28 June 2026

Status: Completed ✔

# 1. Overview

Authentication is the secure front door to the entire Digifix platform. Because all four products — the Customer app, the Rider app, the Seller tools, and the Web Admin dashboard — share a single backend, the authentication module is responsible for proving who a user is and what they are allowed to do, consistently across every app.

This module is complete and operational. It supports multiple sign-in methods, multiple user roles, secure password handling, and a full self-service password recovery flow.

[Image Placeholder 1.1 — Sign-in / Sign-up screens across apps]

# 2. Sign-In Methods (Completed)

| Method | Where it's used | Status |
| --- | --- | --- |
| Email & Password | All apps | Built ✔ |
| Google Sign-In | Customer & Seller (via Clerk) | Built ✔ |
| Password Reset via Email OTP | All apps | Built ✔ |

Highlights:

Email/Password — the standard sign-up and login for every user type.

Google Sign-In — one-tap sign-in using a Google account, working on both mobile (Expo) and web, with the identity securely verified on the backend.

OTP Password Reset — users who forget their password receive a one-time code by email to safely set a new one.

[Image Placeholder 2.1 — Google sign-in flow]

# 3. User Roles & Access Control (Completed)

Every account is assigned a role that controls what the user can see and do. Roles are enforced on the backend, so permissions cannot be bypassed from the app.

| Role | Purpose | Access |
| --- | --- | --- |
| Customer | Shop and buy parts | Mobile app only |
| Salesman | Operate a store under a manager | Mobile & web |
| Shop Manager | Owns store, catalog & wallet; manages salesmen | Web only |
| Admin | Oversees the whole platform | Web only |
| Delivery Partner (Rider) | Accept and complete deliveries | Rider app |

Access rules enforced at login:

Admins can only register and log in from the web application.

Shop Managers are web-only.

Customers must use the mobile app (blocked from the web dashboard).

A maximum of 3 Admin accounts can exist on the platform.

[Image Placeholder 3.1 — Role-based dashboards]

# 4. Account Registration (Completed)

When a new account is created, the system does much more than store a username and password — it sets up everything that role needs to start working immediately.

What happens on registration:

Input validation — email and password are required and checked.

Strong password policy — minimum 8 characters with at least one uppercase letter, one lowercase letter, one number, and one symbol.

Duplicate protection — prevents two accounts from sharing the same email.

Secure password storage — passwords are hashed (never stored as plain text).

Automatic setup by role — Shop Manager gets a store, catalog, wallet and Stripe payout account; a salesman under a manager is added as staff; a rider is registered with vehicle details and synced into the central user directory.

Instant access — a secure session token is issued so the user is logged in right away.

[Image Placeholder 4.1 — Registration screen & password rules]

# 5. Password Recovery — Forgot Password (Completed)

A complete, secure, self-service flow lets users recover access without contacting support.

The three-step flow:

Request a code — the user enters their email and receives a 6-digit OTP by email (valid for 10 minutes).

Verify the code — the user enters the OTP; once verified, a short-lived (15-minute) secure reset token is issued.

Set a new password — the new password is validated against the strong-password policy and saved securely.

Security measures built in:

OTP codes are hashed in the database and can only be used once.

The system does not reveal whether an email is registered (prevents account probing).

Codes and reset tokens expire automatically.

Rate limiting in production blocks repeated abuse (limited OTP requests, verification attempts, and reset attempts per time window).

[Image Placeholder 5.1 — Forgot password: request OTP]

[Image Placeholder 5.2 — Enter OTP & set new password]

# 6. Session & Token Security (Completed)

Once signed in, users stay securely authenticated as they move through the app.

Completed features:

JWT session tokens — every login issues a signed token used to authorise requests.

Bearer-token protection — protected routes (e.g. profile) require a valid token.

Rider refresh tokens — riders get an access token plus a refresh token, so their session can be renewed without re-entering credentials; tokens can be revoked on logout.

Role embedded in token — the backend reads the user's role from the verified token to enforce permissions on every request.

Cross-table identity sync — riders are synced into the central user directory so a single identity works across reviews, dashboards, and all shared features.

[Image Placeholder 6.1 — Authenticated session / profile screen]

# 7. Profile Management (Completed)

View profile — securely fetch account details (name, email, phone, avatar, role, verification status, plus order/wishlist/address counts).

Update profile — edit name, phone, and avatar.

Resilient design — the profile screen still works gracefully even if optional data is unavailable.

[Image Placeholder 7.1 — Profile view & edit]

# 8. Summary of Authentication Capabilities

| # | Capability | Status |
| --- | --- | --- |
| 1 | Email/password registration & login | Complete ✔ |
| 2 | Google Sign-In (mobile & web) | Complete ✔ |
| 3 | Multi-role accounts & access rules | Complete ✔ |
| 4 | Strong password policy & secure hashing | Complete ✔ |
| 5 | Forgot-password OTP recovery flow | Complete ✔ |
| 6 | JWT sessions & rider refresh tokens | Complete ✔ |
| 7 | Rate limiting & anti-abuse protections | Complete ✔ |
| 8 | Profile view & update | Complete ✔ |

This report covers the authentication module as of 28 June 2026. Screenshots will be inserted at the marked placeholders.

— Digifix Development Team